Syncr

API & Database Master Document

──────────────────────────────────

Every model · Every field · Every API endpoint · RBAC · Build order

June 2025  ·  CONFIDENTIAL

01  Where To Start — Exact Build Order

Stop being confused. Here is the exact sequence.

The confusion about where to start comes from looking at the full system all at once. The answer is: you never build the full system. You build the next layer. Each layer depends on the one above it being stable. Here is the complete sequence.

## The Rule That Ends All Confusion

Ask one question about everything you are about to build: "Does another package import this, or does it just run?" If something is imported → it is a package. If it just runs → it is an app. Build packages before the apps that import them. Within packages, build the ones with no dependencies first.

## Exact Build Order — Day by Day

| Day | Build | Why first |
| --- | --- | --- |
| Day 1 AM | tooling/typescript + tooling/biome | Every package extends these. If they don't exist, nothing can typecheck. |
| Day 1 PM | packages/core — all types, schemas, errors, enums | Everything imports from core. Wrong types here = wrong types everywhere. Get this right before writing a single function. |
| Day 2 AM | packages/config — Zod env validation | The API and workers need validated config before they can run. Never let process.env appear outside this package. |
| Day 2 PM | packages/database — Prisma schema + client + repositories | The API imports from database. Database imports from core. This order is mandatory. |
| Day 3 | packages/auth — Better Auth + RBAC middleware | API routes need auth middleware. Auth needs the database (User, Role, Permission models exist there). |
| Day 4 | apps/api — Hono routes, deployed to Lambda | First running app. Imports config, database, auth. Routes are thin — all logic in services. |
| Day 5 | apps/github-app — webhook handler Lambda | Needs database (GithubInstallation), config (GITHUB_APP_WEBHOOK_SECRET), core types. |
| Day 6+ | Feature sprints (sync, registry, CVE scanner) | Everything else builds on the stable foundation above. |

## What NOT To Build Yet

| Package / App | When to create it |
| --- | --- |
| packages/github (Octokit wrapper) | Day 5 — when writing the first GitHub API call in apps/github-app |
| packages/storage (S3 abstraction) | Sprint 3 — when writing the first component file upload |
| packages/queue (SQS abstraction) | Sprint 4 — when writing the first background job trigger |
| packages/notifications | Sprint 5 — when you have two notification channels (email + Slack) |
| packages/ai | Sprint 8 — when the AI Setup Assistant feature is scheduled |
| packages/sdk | Sprint 6 — generated from OpenAPI spec after API stabilises |
| apps/worker (Trigger.dev) | Sprint 4 — when CVE scanner and PR generator need background execution |
| apps/cli | Sprint 3 — when the component push/pull CLI commands are ready |
| apps/dashboard | Sprint 5 — after API has real data to display |
| apps/marketing + apps/docs | Post-MVP — after first paying customer |

02  Database Architecture

PostgreSQL via Neon · Prisma ORM · 20 models · 15 enums

## Domain Map — How the 20 Models Group Together

| Domain | Models | What it handles |
| --- | --- | --- |
| Identity & Access | User, Session, OrgMember, Invitation | Who can log in, what org they belong to, how they were invited |
| RBAC | Role, Permission, RolePermission, UserPermission, OrgRole | What each user is allowed to do, at system and org level |
| Organisation | Org, FeatureFlag | The top-level tenant — every other model belongs to an Org |
| GitHub Integration | GithubInstallation, GithubWebhookEvent | How Syncr connects to and receives events from GitHub |
| Repository | Repo, RepoComponent | Client repos connected to Syncr and which components they use |
| Component Registry | Component, ComponentVersion, ComponentTag | The private component library — versioned, immutable releases |
| Sync Engine | SyncProposal, SyncEvent | Drift detection, PR creation, approval workflow, full event history |
| Security | Scan, Vulnerability | CVE scanning results and remediation state |
| Billing | Subscription | Stripe subscription and plan state per Org |
| Infrastructure | ApiToken, AuditLog, WebhookEndpoint, WebhookDelivery | API keys, immutable audit trail, outbound webhook delivery |

## Key Architectural Decisions

| Decision | Rationale |
| --- | --- |
| Org is the tenant — no separate Tenant model | Syncr is B2B where the organisation IS the tenant. A separate Tenant table adds joins with zero benefit. Org.plan, Org.status, Org.featureFlags own all tenant-level state. |
| AuditLog uses BigInt autoincrement PK | UUIDs cannot be ordered by insertion. AuditLog rows must be strictly ordered — event 10042 always happened before 10043. BigInt autoincrement guarantees this. |
| SyncEvent is append-only beside SyncProposal | SyncProposal holds current state for fast reads. SyncEvent holds every state transition for audit. Never reconstruct history from state — always log events. |
| ComponentVersion is immutable after creation | Published versions never change. If a version is wrong, publish a new one. This is npm's model and it is correct. No updatedAt on ComponentVersion. |
| meta Json on every mutable entity | Allows forward-compatible extensibility without migrations. New fields that don't need indexing go in meta first. Promote to a real column only when queried. |
| Soft deletes on Org, Repo, Component, User | Never hard delete business data. deletedAt = null means active. Set deletedAt = now() to soft delete. Required for billing disputes, audit trails, and debugging. |
| GithubWebhookEvent table for replay | Every raw webhook is stored before processing. If a Lambda crashes mid-processing, the webhook can be replayed from this table without GitHub resending it. |
| RBAC at two levels: system roles + org roles | System roles (OWNER, ADMIN, MEMBER, VIEWER) control what a user can do. Permission model controls which specific actions are allowed per role. OrgMember joins user to org with a role. |

03  RBAC — Role-Based Access Control

Complete permission model taken from your TGAC project patterns

Your TGAC Permission model with resource + action pattern is exactly right for Syncr. We take that pattern directly. The key difference: in Syncr, Org is the tenant, so there is no separate Tenant model. OrgMember.role is the system role. Custom per-org roles can be added later via a TenantRole model if enterprise customers need it.

## The Permission System

Every action in Syncr is described as resource:action. The Permission table is the complete list of all possible actions in the system. Roles aggregate permissions. Users get roles. OrgMember links a user to an org with a specific role.

## Full Permission List for Syncr MVP

| Permission name | Resource | Action | Who has it |
| --- | --- | --- | --- |
| org:read | org | read | VIEWER+ |
| org:update | org | update | ADMIN+ |
| org:delete | org | delete | OWNER only |
| org:manage_billing | org | manage_billing | OWNER only |
| member:invite | member | invite | ADMIN+ |
| member:remove | member | remove | ADMIN+ |
| member:update_role | member | update_role | OWNER only |
| repo:connect | repo | connect | ADMIN+ |
| repo:disconnect | repo | disconnect | ADMIN+ |
| repo:read | repo | read | VIEWER+ |
| repo:scan | repo | scan | MEMBER+ |
| component:read | component | read | VIEWER+ |
| component:publish | component | publish | MEMBER+ |
| component:deprecate | component | deprecate | ADMIN+ |
| component:delete | component | delete | ADMIN+ |
| sync:read | sync | read | VIEWER+ |
| sync:approve | sync | approve | MEMBER+ |
| sync:reject | sync | reject | MEMBER+ |
| sync:bulk_approve | sync | bulk_approve | ADMIN+ |
| vulnerability:read | vulnerability | read | VIEWER+ |
| vulnerability:dismiss | vulnerability | dismiss | ADMIN+ |
| vulnerability:patch | vulnerability | patch | MEMBER+ |
| token:create | token | create | ADMIN+ |
| token:revoke | token | revoke | ADMIN+ |
| webhook:manage | webhook | manage | ADMIN+ |

## Role Hierarchy

| Role | Inherits | Additional permissions |
| --- | --- | --- |
| VIEWER | — | org:read, repo:read, component:read, sync:read, vulnerability:read |
| MEMBER | VIEWER all | repo:scan, component:publish, sync:approve, sync:reject, vulnerability:patch |
| ADMIN | MEMBER all | org:update, member:invite, member:remove, repo:connect, repo:disconnect, component:deprecate, component:delete, sync:bulk_approve, vulnerability:dismiss, token:create, token:revoke, webhook:manage |
| OWNER | ADMIN all | org:delete, org:manage_billing, member:update_role |

## How RBAC is Enforced at the API Layer

- Request arrives at Hono route. Auth middleware extracts JWT, verifies with Better Auth, attaches AuthContext (userId, orgId, role, permissions[]) to request context.

- Route handler calls requirePermission("component:publish") middleware. This checks AuthContext.permissions[] for the required permission.

- Service layer checks business rules (e.g., does this org's plan allow publishing?). Throws typed errors if not.

- Repository layer executes the query. Always scoped to orgId — never cross-tenant data access.

- AuditLog.create() is called on every mutation. Never skipped.

The permission check always happens at the route middleware level, before the service. The service never re-checks permissions — it trusts that the route already validated them. This keeps the service layer clean and testable.

04  Complete Model Reference

Every table · Every field · Purpose · Extension points

model User   ·   Identity layer

The core identity record. Better Auth manages password hashing and session tokens externally. This table is Syncr's user record — everything Syncr needs to know about a person beyond auth.

| Field | Purpose |
| --- | --- |
| id (cuid) | Primary key. cuid() gives URL-safe, sortable, collision-resistant IDs without exposing row count. |
| email (unique) | Login identifier. Lowercase enforced at application layer. Index enables O(1) lookup on login. |
| emailVerified | Better Auth sets this to true after email confirmation. Unverified users cannot push components or approve PRs. |
| name | Display name in UI, audit logs, PR descriptions ("Approved by Sarah Chen"). |
| avatarUrl | GitHub avatar or uploaded image. Used in dashboard and PR comments. |
| createdAt / updatedAt | Standard timestamps. createdAt is immutable after insert. |
| deletedAt | Soft delete. Null = active. Set = deactivated. Deleted users appear in audit logs as "Deactivated User" — never erased. |

Extension: add timezone (String?) when you need to send scheduled digest emails at the user's local time. Add locale (String?) when internationalisation is needed.

model Session   ·   Identity layer

Better Auth session tokens. Short-lived. One active session per device. CLI uses ApiToken instead.

| Field | Purpose |
| --- | --- |
| token (unique) | Stored as a hash. The raw token is sent to the client in a cookie or Authorization header. Looking up by hash is O(1). |
| expiresAt | Sessions expire after 7 days of inactivity. The application checks this before trusting a session. |
| ipAddress / userAgent | Security audit. If a session is used from a new IP or device, flag for suspicious activity alerts in a future sprint. |

model Org   ·   Organisation layer

The top-level tenant. Every other model belongs to an Org. This is the unit of billing, team management, and access control.

| Field | Purpose |
| --- | --- |
| slug (unique) | URL identifier: syncr.dev/orgs/acme-studio. Generated from name, must be unique, URL-safe, lowercase. |
| plan (Plan enum) | FREE ¦ STARTER ¦ AGENCY ¦ STUDIO ¦ ENTERPRISE. Feature gating checks this. Updated atomically with Subscription.plan when Stripe webhook fires. |
| status (OrgStatus) | ACTIVE ¦ SUSPENDED ¦ DELETED. Suspended when payment fails — users can log in and see data but cannot push components or generate PRs. |
| billingEmail | The email that receives Stripe invoices. May differ from the org owner's email. |
| featureFlags (Json) | Per-org feature overrides: { "ai_component_generator": true, "beta_marketplace": false }. Used for beta access, enterprise unlocks, and killswitches. Checked after plan-level gating. |
| meta (Json) | Forward-compatible extensibility. New org-level data that doesn't need indexing goes here first. |
| deletedAt | Soft delete. When an org is deleted, all data is retained for 30 days for GDPR data export requests, then hard deleted by a scheduled job. |

Extension: add primaryDomain (String?) when custom domain routing is needed. Add logoUrl (String?) when white-labelling is introduced. Add maxRepos (Int?) when per-org repo limits need to be configurable independently of plan.

model OrgMember   ·   RBAC layer

The join between User and Org. Defines what role a user has within a specific org. One user can be a MEMBER in Org A and an OWNER in Org B.

| Field | Purpose |
| --- | --- |
| role (OrgRole enum) | OWNER ¦ ADMIN ¦ MEMBER ¦ VIEWER. The role enum maps to a set of permissions at the application layer. See Section 3 for full permission matrix. |
| invitedAt / invitedBy / joinedAt | Invitation lifecycle tracking. invitedAt = when the email was sent. joinedAt = when the user clicked the invite link and authenticated. Used for onboarding analytics. |
| @@unique([orgId, userId]) | A user can only have one role per org. If you need per-resource roles in future, that is a separate OrgResourceRole model, not a change to this constraint. |

model Role + Permission + RolePermission   ·   RBAC layer

Taken directly from your TGAC project. Role aggregates permissions. Permission defines a single atomic action. RolePermission is the junction.

| Field | Purpose |
| --- | --- |
| Permission.name (unique) | Format: "resource:action" e.g. "component:publish". Citext ensures case-insensitive matching. |
| Permission.resource | The domain object being acted upon: "org" ¦ "repo" ¦ "component" ¦ "sync" ¦ "vulnerability" ¦ "token" ¦ "webhook" ¦ "member". |
| Permission.action | The verb: "read" ¦ "create" ¦ "update" ¦ "delete" ¦ "publish" ¦ "approve" ¦ "reject" ¦ "dismiss" ¦ "manage" ¦ "invite" ¦ "scan". |
| Permission.description | Human-readable: "Can publish new component versions to the registry". Shown in the permissions UI. |
| @@unique([resource, action]) | Prevents duplicate permissions. "component:publish" can only exist once in the system. |
| RolePermission | Pure junction table: roleId + permissionId. Composite primary key. No additional fields needed. Roles are assigned permissions by inserting rows here. |

Extension: add OrgRolePermission model when enterprise customers need custom per-org roles beyond the 4 system roles. This is the TenantRolePermission pattern from your TGAC project.

model Invitation   ·   Identity layer

Taken from your TGAC project. Manages the email invite lifecycle. Secure token is hashed at rest.

| Field | Purpose |
| --- | --- |
| tokenHash (unique) | The invite token is sent in the email URL. The hash is stored here. On accept: hash the received token, look up this row, verify status = PENDING and expiresAt > now(). |
| status (InviteStatus) | PENDING ¦ ACCEPTED ¦ EXPIRED ¦ REVOKED. Once ACCEPTED or REVOKED, the token is permanently invalid. |
| roleId | The role the invited user will receive in the org on acceptance. The inviting user must have permission to assign this role level. |
| invitedUserId | Populated when the user accepts the invite and their user record is created or linked. Used to track conversion rate. |
| expiresAt | Invitations expire after 7 days. Expired invitations show in the dashboard with a "Resend" option that generates a new token. |

model ApiToken   ·   Infrastructure layer

CLI authentication. The CLI cannot use browser sessions. It uses long-lived scoped tokens. Token is shown once on creation, never stored in plaintext.

| Field | Purpose |
| --- | --- |
| tokenHash (unique) | bcrypt hash of the raw token. The raw token is shown once in the dashboard. On CLI request: Bearer sk_syncr_xxx. Hash the received token, look up this row. |
| tokenPrefix | First 8 chars of the raw token e.g. "sk_syncrA". Shown in dashboard so users can identify which token is which without exposing the secret. |
| scopes (String[]) | Array of permission names this token is allowed to perform: ["component:read","component:publish"]. Tokens cannot have more permissions than the creating user's role allows. |
| lastUsedAt | Updated on every successful API call using this token. Allows detection of stale tokens and auto-expiry of unused tokens. |
| expiresAt | Optional hard expiry. CI pipelines use short-lived tokens (30 days). Long-lived tokens for local development have no expiry but can be manually revoked. |

model GithubInstallation   ·   GitHub integration layer

Links a Syncr Org to a GitHub org via a GitHub App installation. One installation per Syncr org.

| Field | Purpose |
| --- | --- |
| installationId (Int, unique) | GitHub's integer ID for this installation. Used to generate installation access tokens via the GitHub App JWT flow. |
| githubOrgLogin | The GitHub org name: "acme-studio". Used in API calls: GET /orgs/acme-studio/repos. |
| githubOrgId (Int, unique) | GitHub's integer org ID. More stable than the login name — orgs can rename themselves but the ID never changes. |
| permissions (Json) | Snapshot of permissions granted at installation time: { "contents": "read", "pull_requests": "write" }. Used to warn if a required permission is missing. |
| suspendedAt | Set when GitHub sends installation.suspend webhook. All sync operations are paused for suspended installations. Cleared on installation.unsuspend. |
| uninstalledAt | Set when GitHub sends installation.delete. The org loses GitHub integration but retains all registry data. |

model GithubWebhookEvent   ·   GitHub integration layer

Raw webhook storage for replay capability. Every event is stored before processing. If the processor crashes, replay from here without GitHub resending.

| Field | Purpose |
| --- | --- |
| deliveryId (unique) | X-GitHub-Delivery header. GitHub's unique ID per delivery. Stored to prevent duplicate processing — if the same delivery arrives twice (GitHub retries), the second is rejected. |
| event | X-GitHub-Event header: "push" ¦ "installation" ¦ "pull_request" etc. |
| processed / processedAt | Set to true after successful processing. Failed events (processed=false, error set) can be replayed by a maintenance job. |
| error | If processing failed, the error message is stored here for debugging. Never throws on storage failure — the event is always saved even if processing fails. |

model Repo   ·   Repository layer

A GitHub repository connected to Syncr. Either a source (design system) or consumer (client app). The unit of scanning, syncing, and CVE monitoring.

| Field | Purpose |
| --- | --- |
| githubRepoId (Int, unique) | GitHub's integer repo ID. More stable than fullName — repos can be renamed or transferred. Always use this for GitHub API calls. |
| fullName | Human-readable: "acme-studio/design-system". Used in UI display and PR descriptions. |
| role (RepoRole) | SOURCE = this repo is the component design system. CONSUMER = this repo uses components from source repos. A repo can only have one role per org. |
| industry | Optional context tag: "healthcare" ¦ "fintech" ¦ "government". When set, CVE alerts for this repo include compliance context ("This HIPAA-tagged repo has a critical CVE"). |
| healthScore (String) | A-F grade. Computed by the scanner: A=0 CVEs, B=low only, C=medium, D=high, F=critical. Stored denormalised for fast dashboard queries — updated async after each scan. |
| syncScore (Int) | 0-100. Percentage of components that are up to date. 100 = fully synced. Stored denormalised. Updated after each sync proposal resolution. |
| lastScannedAt / lastPushedAt | lastScannedAt = when the CVE scanner last ran. lastPushedAt = when GitHub last sent a push event. Used to detect stale repos and prioritise scan scheduling. |
| deletedAt | Soft delete. Repos are "removed" from Syncr but their sync history and vulnerability records are retained for 90 days. |

model Component   ·   Registry layer

A named component in the private registry. The component itself is just metadata — the actual code lives in ComponentVersion. Think of Component as the npm package and ComponentVersion as the published version.

| Field | Purpose |
| --- | --- |
| slug (unique per org) | URL and CLI safe identifier: "button" ¦ "auth-form" ¦ "data-table". Used in CLI: syncr component push button. Generated from name. |
| framework (ComponentFramework) | REACT ¦ VUE ¦ SVELTE ¦ ANGULAR ¦ SOLID ¦ UNIVERSAL. Used for filtering in the registry UI and for framework-aware PR generation. |
| isPublic | false = private to the org. true = visible in the public marketplace (future feature). Defaults to false. Only ADMIN+ can make a component public. |
| isDeprecated / deprecatedAt / deprecationNote | When a component is deprecated, all repos using it get a dashboard warning. New sync proposals are blocked for deprecated components. |
| latestVersion / latestVersionId | Denormalised from ComponentVersion for fast reads. Updated atomically when a new version is published. Avoids a join on every registry list query. |
| downloadCount / repoUsageCount | Updated async by a background job. Used for marketplace popularity ranking and for identifying widely-used components that need extra care when updating. |
| @@unique([orgId, slug]) | Component slugs are unique within an org but not globally — two orgs can both have a "button" component. |

model ComponentVersion   ·   Registry layer

An immutable published version of a component. Once created, never updated. The actual code file lives in S3 at storageKey.

| Field | Purpose |
| --- | --- |
| version (semver) | e.g. "2.4.1". Enforced as valid semver at application layer with Zod before this row is created. @@unique([componentId, version]) prevents overwriting a published version. |
| changelog | Markdown text. Shown in the PR body when Syncr opens a sync PR. If empty, PR body says "No changelog provided". |
| isBreaking | True if this is a major version bump (1.x → 2.x). Breaking change sync PRs get a red label, require explicit approval, and are never auto-merged. |
| storageKey | S3 object key: "orgs/clxxx/components/button/2.4.1.tar.gz". The API generates a presigned S3 URL using this key for CLI downloads. |
| contentHash | SHA-256 of the tar.gz file content. Used for deduplication — if you push the exact same file twice with a new version number, the upload is rejected as a no-op. |
| publishedById | The user who ran syncr component push. Appears in audit log and PR description. |
| No updatedAt | Intentional. ComponentVersions are immutable. If you need to fix a version, publish a new one. This matches npm's model. |

model RepoComponent   ·   Registry + Sync layer

The junction between Repo and Component. Tracks which version of each component is currently installed in each repo. This is the core of drift detection.

| Field | Purpose |
| --- | --- |
| usedVersion | The version of this component currently in this repo: "2.3.0". When latestVersion != usedVersion, isOutOfSync = true. |
| latestVersion | Denormalised from Component.latestVersion at detection time. Updated when a new component version is published. Avoids a join on every sync check. |
| isOutOfSync | True when usedVersion != latestVersion. Indexed. The dashboard query for "all repos with stale components" is: WHERE isOutOfSync = true AND orgId = $1. |
| filePath | Where the component lives in the repo: "src/components/Button/Button.tsx". Used by PR generator to know which file to update. |
| detectedBy | How Syncr found this component: "file-name" ¦ "import-path" ¦ "hash". Recorded for debugging detection quality and for re-verification when detection algorithm improves. |
| @@unique([repoId, componentId]) | A repo can only use each component once. If the same component appears in multiple files, the primary file path is recorded. |

model SyncProposal   ·   Sync engine layer

One proposed update: "bring component X in repo Y from version A to version B". The entire sync workflow — PR creation, approval, conflict detection, resolution — flows through this model.

| Field | Purpose |
| --- | --- |
| fromVersion / toVersion | The version transition: "2.3.0" → "2.4.1". toVersion is denormalised from ComponentVersion for fast reads without joins. |
| isBreaking | Copied from ComponentVersion.isBreaking at proposal creation time. Breaking change proposals require explicit ADMIN+ approval and are never auto-merged. |
| githubPrUrl / githubPrNumber / githubBranch | Set when the PR worker creates the GitHub PR. githubBranch = "syncr/update-button-2.4.1". PRs are tracked by number for GitHub API calls (merge, close). |
| status (SyncStatus) | State machine: PENDING → PR_OPENED → APPROVED/REJECTED/CONFLICT → MERGED. Every transition creates a SyncEvent row for the audit trail. |
| approvedById / approvedAt | Populated when a user approves via the dashboard. Used in the audit log and shown in the PR description. |
| conflictDetail | Human-readable description when status = CONFLICT: "Local modifications to Button.tsx conflict with incoming update at line 24". Shown in dashboard for manual resolution guidance. |

model SyncEvent   ·   Sync engine layer

Append-only event log for every SyncProposal state change. Never updated, never deleted. This is your SOC2 audit trail for every PR Syncr ever touched.

| Field | Purpose |
| --- | --- |
| event (SyncEventType) | PROPOSED ¦ PR_OPENED ¦ PR_MERGED ¦ PR_CLOSED ¦ APPROVED ¦ REJECTED ¦ CONFLICT ¦ ROLLBACK. Each enum value corresponds to one state transition on the proposal. |
| actorId / actorType | Who caused this event. actorType = "user" (dashboard action), "system" (automated by Syncr worker), "github" (triggered by GitHub webhook). actorId = null for system actions. |
| metadata (Json) | Snapshot of relevant data at the time of the event: { "prUrl": "https://github.com/...", "approvedRole": "ADMIN" }. Stored for debugging and future analytics. |
| No updatedAt | Intentional. Events are facts. They never change. |

model Scan + Vulnerability   ·   Security layer

Scan is one CVE scan run against one repo. Vulnerability is one CVE found in one repo. Many vulnerabilities belong to one scan.

| Field | Purpose |
| --- | --- |
| Scan.status | PENDING ¦ RUNNING ¦ COMPLETED ¦ FAILED. EventBridge triggers a new scan row (PENDING) daily. The worker picks it up, sets RUNNING, then COMPLETED or FAILED. |
| Scan.criticalCount/highCount etc. | Summary counts denormalised for fast dashboard queries. The security overview page shows these without counting vulnerability rows. |
| Vulnerability.cveId | e.g. "CVE-2024-1234". From OSV.dev API. @@unique([repoId, cveId]) ensures one row per CVE per repo — the scanner is idempotent. |
| Vulnerability.osvId | OSV.dev's own ID for cross-referencing. Some vulnerabilities are in OSV but not yet in the NVD CVE database. |
| Vulnerability.packageEcosystem | "npm" ¦ "pypi" ¦ "rubygems" etc. Syncr MVP only scans npm. This field makes future Python/Ruby support a data change, not a schema change. |
| Vulnerability.cvssScore (Float) | 0.0–10.0 numeric severity score. Used for sorting and thresholding: "only alert for CVSS > 7.5". |
| Vulnerability.status | OPEN ¦ PATCHED ¦ DISMISSED ¦ FALSE_POSITIVE. DISMISSED requires a reason. FALSE_POSITIVE marks the CVE as not applicable to this repo's usage. |
| Vulnerability.referenceUrls (String[]) | Links to GitHub advisories, NVD entries, blog posts about the CVE. Shown in the dashboard for context. |
| @@unique([repoId, cveId]) | Same CVE cannot appear twice for the same repo. If a scan runs twice, the second run updates the existing row's status rather than creating a duplicate. |

model Subscription   ·   Billing layer

Stripe subscription state per org. Updated by Stripe webhooks. Org.plan mirrors Subscription.plan — both updated atomically in a database transaction on plan change.

| Field | Purpose |
| --- | --- |
| stripeCustomerId | Created when the org first initiates checkout. Used for all subsequent Stripe API calls for this org. |
| stripeSubscriptionId | Stripe's subscription object ID. Used to fetch subscription state, change plan, cancel. |
| status (SubscriptionStatus) | ACTIVE ¦ PAST_DUE ¦ CANCELED ¦ UNPAID ¦ TRIALING ¦ PAUSED. PAST_DUE = payment failed but grace period active. UNPAID = grace period expired, access suspended. |
| trialEndsAt | All new orgs get 14 days free trial. After trialEndsAt, if no payment method added, status = CANCELED and plan downgrades to FREE. |
| cancelAtPeriodEnd | True when user clicks "Cancel plan". Subscription stays active until currentPeriodEnd, then Stripe sends subscription.deleted webhook. |
| aiCreditsIncluded / aiCreditsUsed / aiCreditsResetAt | Usage-based billing for AI features. Included credits reset monthly. Overage billed via Stripe metered billing. Checked before every AI API call. |

model AuditLog   ·   Infrastructure layer

Append-only, immutable log of every action in the system. BigInt PK for strict ordering. Never updated, never deleted. This is your SOC2 evidence.

| Field | Purpose |
| --- | --- |
| id (BigInt autoincrement) | Not cuid — BigInt autoincrement. This guarantees strict insertion order. Event 10042 always happened before 10043. Required for audit trail integrity. |
| action (AuditAction enum) | Every possible system action is an enum value. New actions require a schema change — this is intentional, it prevents arbitrary string actions that are hard to query. |
| resourceType / resourceId / resourceName | What was acted upon. resourceName stores the human-readable name at the time of action — if the component is later renamed, the audit log still shows what it was called when the action happened. |
| before / after (Json) | State snapshot before and after the action. Used for "what changed?" views in the audit log UI. Only populated for update actions. |
| requestId | Trace ID that correlates this audit entry with the Lambda invocation log, the API Gateway access log, and the Sentry error event. Critical for debugging production incidents. |
| @@index([orgId, createdAt(sort: Desc)]) | The most common audit log query: "show me all actions for this org, newest first". This composite index makes it O(log n) regardless of total audit log size. |

model FeatureFlag   ·   Infrastructure layer

Per-org feature overrides. Beta access, enterprise unlocks, killswitches. Checked after plan-level gating.

| Field | Purpose |
| --- | --- |
| flag (String) | Machine-readable flag name: "ai_component_generator" ¦ "beta_marketplace" ¦ "unlimited_repos". Checked in code as: await featureFlagRepo.isEnabled(orgId, "ai_component_generator"). |
| enabled (Boolean) | True = feature is unlocked for this org regardless of plan. False = feature is explicitly disabled (killswitch) for this org regardless of plan. |
| expiresAt | Optional. Used for time-limited beta access. A job runs daily and disables expired flags. |
| reason | Why this override exists: "Enterprise contract signed 2025-06-01" or "Beta tester — CTO approved". Required to prevent mystery flags accumulating with no accountability. |

05  API Architecture

Hono · Lambda · REST · Versioned from day one

## API Design Principles

| Principle | Implementation |
| --- | --- |
| Versioned from day one | /v1/ prefix on all routes. Breaking changes become /v2/ routes running parallel to /v1/. Deprecation is an announcement, not an emergency. |
| Routes are thin | Route handlers: validate input (Zod), call service, return response. Maximum 20 lines per route handler. All logic in service classes. |
| Services own business logic | Service classes are framework-agnostic TypeScript. They can be tested without HTTP. They call repositories for DB access, never Prisma directly. |
| Repositories own DB access | One repository class per domain model. All Prisma calls live here. Services call repositories. Routes never touch Prisma. |
| Org-scoped queries always | Every repository method takes orgId as the first parameter. No query ever runs without an org scope. Cross-tenant data access is architecturally impossible. |
| Typed errors everywhere | Services throw typed domain errors (SyncConflictError, ComponentNotFoundError). Route handlers catch typed errors and map to HTTP status codes. No raw Error objects. |
| Audit log on every mutation | Every POST, PATCH, DELETE route calls auditLogRepo.create() after the successful service call. Never skipped. The audit service is injected into every service. |

## Complete Route Map — MVP

### Authentication Routes (public)

| Method + Path | Handler | Description |
| --- | --- | --- |
| POST /auth/register | auth.register | Create user + org in one transaction |
| POST /auth/login | auth.login | Better Auth session creation |
| POST /auth/logout | auth.logout | Invalidate session |
| POST /auth/verify-email | auth.verifyEmail | Verify email with token from email |
| POST /auth/forgot-password | auth.forgotPassword | Send password reset email |
| POST /auth/reset-password | auth.resetPassword | Reset password with token |

### Organisation Routes

| Method + Path | Handler | Description |
| --- | --- | --- |
| GET /v1/orgs/:orgId | orgs.getById | Get org details — requires org:read |
| PATCH /v1/orgs/:orgId | orgs.update | Update org name/settings — requires org:update |
| DELETE /v1/orgs/:orgId | orgs.delete | Soft delete org — requires org:delete |
| GET /v1/orgs/:orgId/members | members.list | List org members with roles — requires org:read |
| POST /v1/orgs/:orgId/invitations | invitations.create | Invite user by email — requires member:invite |
| DELETE /v1/orgs/:orgId/members/:userId | members.remove | Remove member — requires member:remove |
| PATCH /v1/orgs/:orgId/members/:userId/role | members.updateRole | Change member role — requires member:update_role |

### Repository Routes

| Method + Path | Handler | Description |
| --- | --- | --- |
| GET /v1/orgs/:orgId/repos | repos.list | List all connected repos with health scores |
| POST /v1/orgs/:orgId/repos | repos.connect | Connect a GitHub repo to Syncr — requires repo:connect |
| GET /v1/orgs/:orgId/repos/:repoId | repos.getById | Get repo details with component sync status |
| PATCH /v1/orgs/:orgId/repos/:repoId | repos.update | Update role, industry tag — requires repo:connect |
| DELETE /v1/orgs/:orgId/repos/:repoId | repos.disconnect | Disconnect repo — requires repo:disconnect |
| POST /v1/orgs/:orgId/repos/:repoId/scan | repos.triggerScan | Manually trigger CVE scan — requires repo:scan |

### Component Registry Routes

| Method + Path | Handler | Description |
| --- | --- | --- |
| GET /v1/orgs/:orgId/components | components.list | List all components with latest version |
| POST /v1/orgs/:orgId/components | components.create | Create component metadata — requires component:publish |
| GET /v1/orgs/:orgId/components/:componentId | components.getById | Get component with all versions |
| POST /v1/orgs/:orgId/components/:componentId/versions | versions.publish | Publish new version — requires component:publish. Returns presigned S3 URL. |
| GET /v1/orgs/:orgId/components/:componentId/versions | versions.list | List all versions with changelog |
| PATCH /v1/orgs/:orgId/components/:componentId/deprecate | components.deprecate | Mark as deprecated — requires component:deprecate |
| DELETE /v1/orgs/:orgId/components/:componentId | components.delete | Soft delete — requires component:delete |

### Sync Proposal Routes

| Method + Path | Handler | Description |
| --- | --- | --- |
| GET /v1/orgs/:orgId/sync-proposals | sync.list | List proposals with filters: status, repoId, componentId |
| GET /v1/orgs/:orgId/sync-proposals/:proposalId | sync.getById | Get proposal with full event history |
| POST /v1/orgs/:orgId/sync-proposals/:proposalId/approve | sync.approve | Approve + queue PR merge — requires sync:approve |
| POST /v1/orgs/:orgId/sync-proposals/:proposalId/reject | sync.reject | Reject + close PR — requires sync:reject |
| POST /v1/orgs/:orgId/sync-proposals/bulk-approve | sync.bulkApprove | Approve multiple at once — requires sync:bulk_approve |

### Security Routes

| Method + Path | Handler | Description |
| --- | --- | --- |
| GET /v1/orgs/:orgId/vulnerabilities | vulns.list | List CVEs with filters: severity, status, repoId |
| GET /v1/orgs/:orgId/vulnerabilities/summary | vulns.summary | Counts by severity for dashboard stat cards |
| POST /v1/orgs/:orgId/vulnerabilities/:vulnId/dismiss | vulns.dismiss | Dismiss with reason — requires vulnerability:dismiss |
| POST /v1/orgs/:orgId/vulnerabilities/:vulnId/patch | vulns.patch | Queue patch PR — requires vulnerability:patch |

### Infrastructure Routes

| Method + Path | Handler | Description |
| --- | --- | --- |
| GET /v1/orgs/:orgId/tokens | tokens.list | List API tokens (prefix only, never full token) |
| POST /v1/orgs/:orgId/tokens | tokens.create | Create token — requires token:create. Returns full token ONCE. |
| DELETE /v1/orgs/:orgId/tokens/:tokenId | tokens.revoke | Revoke token — requires token:revoke |
| GET /v1/orgs/:orgId/audit-logs | audit.list | Paginated audit log — requires org:read |
| GET /v1/orgs/:orgId/webhooks | webhooks.list | List webhook endpoints — requires webhook:manage |
| POST /v1/orgs/:orgId/webhooks | webhooks.create | Create endpoint — requires webhook:manage |
| DELETE /v1/orgs/:orgId/webhooks/:webhookId | webhooks.delete | Delete endpoint — requires webhook:manage |
| POST /v1/billing/checkout | billing.checkout | Create Stripe Checkout session |
| POST /v1/billing/portal | billing.portal | Create Stripe Customer Portal session |
| POST /webhooks/stripe | billing.stripeWebhook | Stripe webhook handler — public, verified by signature |
| POST /webhooks/github | github.webhookHandler | GitHub App webhook — public, verified by HMAC |
| GET /health | system.health | Health check — public |

## The Final Output After Stable API + Database

When the API and database are stable — meaning all routes tested, all migrations run, all repositories written — this is exactly what you have:

| Capability | What it enables |
| --- | --- |
| Any Syncr client can authenticate | Dashboard, CLI, and third-party integrations all use the same JWT-based auth. Switching auth providers (Better Auth → WorkOS) means changing packages/auth, not the API routes. |
| Any org can manage their portfolio | Create an org, connect GitHub repos, see health scores, manage team members with fine-grained RBAC — all from the API. |
| Components can be published and tracked | CLI pushes a component, API stores metadata, S3 stores the file, all consumer repos are detected and marked as stale. |
| PRs are generated and tracked | Worker opens PRs on GitHub, API tracks them as SyncProposals, dashboard shows approval UI, SyncEvents record the full lifecycle. |
| CVEs are scanned and surfaced | Daily scan generates Vulnerability rows, API exposes them with severity context, dashboard shows per-org security posture. |
| Billing gates features | Stripe subscription state drives plan checks. Free orgs get 3 repos. Agency orgs get 25. All checked in one function: planAllows(org.plan, "registry_push"). |
| Audit trail is complete | Every action by every user is in AuditLog with before/after state, IP address, and request ID. SOC2 Type I audit is possible without any additional logging. |
| The API can be extended infinitely | New routes follow the same pattern: route → service → repository. New packages (packages/ai, packages/notifications) plug in without touching existing code. |

06  Updated Prisma Schema — Including RBAC Models

Incorporates Role + Permission + RolePermission from TGAC project

The following models are added to the schema. Place these in packages/database/prisma/schema.prisma alongside the models from the previous schema document.

### Add these enums:

enum ActiveStatus { ACTIVE INACTIVE }

enum PermissionStatus { ACTIVE DEPRECATED }

enum InviteStatus { PENDING ACCEPTED EXPIRED REVOKED }

### Replace OrgRole enum with this (same values, explicit):

enum OrgRole { OWNER ADMIN MEMBER VIEWER }

### Add these models after User model:

model Role {

id              String           @id @default(cuid())

name            String           @unique  // "owner" | "admin" | "member" | "viewer"

description     String?

status          ActiveStatus     @default(ACTIVE)

isSystem        Boolean          @default(true)  // system roles cannot be deleted

createdAt       DateTime         @default(now())

updatedAt       DateTime         @updatedAt

rolePermissions RolePermission[]

orgMembers      OrgMember[]

invitations     Invitation[]

@@map("roles")

}

model Permission {

id              String           @id @default(cuid())

name            String           @unique  // "component:publish"

resource        String           // "component"

action          String           // "publish"

description     String?

status          PermissionStatus @default(ACTIVE)

createdAt       DateTime         @default(now())

updatedAt       DateTime         @updatedAt

rolePermissions RolePermission[]

userPermissions UserPermission[]

@@unique([resource, action])

@@map("permissions")

}

model RolePermission {

roleId       String

permissionId String

role         Role       @relation(fields: [roleId], references: [id])

permission   Permission @relation(fields: [permissionId], references: [id])

@@id([roleId, permissionId])

@@map("role_permissions")

}

model UserPermission {

userId       String

permissionId String

// Direct permission grant — overrides role permissions for specific users

// Use sparingly. Prefer role assignment.

user         User       @relation(fields: [userId], references: [id], onDelete: Cascade)

permission   Permission @relation(fields: [permissionId], references: [id])

@@id([userId, permissionId])

@@map("user_permissions")

}

### Update OrgMember to reference Role:

// Add to OrgMember model:

roleId   String  // FK to Role table

role     Role    @relation(fields: [roleId], references: [id])

// Remove: role OrgRole (the enum field — replaced by the FK)

### Add Invitation model:

model Invitation {

id            String       @id @default(cuid())

email         String

orgId         String

invitedById   String

invitedUserId String?

roleId        String       // role to assign on acceptance

tokenHash     String       @unique

status        InviteStatus @default(PENDING)

expiresAt     DateTime?

createdAt     DateTime     @default(now())

updatedAt     DateTime     @updatedAt

org           Org          @relation(fields: [orgId], references: [id], onDelete: Cascade)

invitedBy     User         @relation("InvitedBy", fields: [invitedById], references: [id])

invitedUser   User?        @relation("InvitedUser", fields: [invitedUserId], references: [id])

role          Role         @relation(fields: [roleId], references: [id])

@@index([orgId, email])

@@index([status])

@@map("invitations")

}

## Database Seed — System Roles and Permissions

Add this to packages/database/prisma/seed.ts. This runs once to populate the Role and Permission tables with the system defaults. Application code reads from these tables — never hardcodes role names.

// packages/database/prisma/seed.ts

const permissions = [

{ name:"org:read", resource:"org", action:"read", description:"View org details" },

{ name:"org:update", resource:"org", action:"update", description:"Update org settings" },

{ name:"org:delete", resource:"org", action:"delete", description:"Delete the organisation" },

{ name:"org:manage_billing", resource:"org", action:"manage_billing", description:"Manage billing" },

{ name:"member:invite", resource:"member", action:"invite", description:"Invite team members" },

{ name:"member:remove", resource:"member", action:"remove", description:"Remove team members" },

{ name:"member:update_role", resource:"member", action:"update_role", description:"Change member roles" },

{ name:"repo:read", resource:"repo", action:"read", description:"View repos" },

{ name:"repo:connect", resource:"repo", action:"connect", description:"Connect GitHub repos" },

{ name:"repo:disconnect", resource:"repo", action:"disconnect", description:"Disconnect repos" },

{ name:"repo:scan", resource:"repo", action:"scan", description:"Trigger CVE scans" },

{ name:"component:read", resource:"component", action:"read", description:"View components" },

{ name:"component:publish", resource:"component", action:"publish", description:"Publish component versions" },

{ name:"component:deprecate", resource:"component", action:"deprecate", description:"Deprecate components" },

{ name:"component:delete", resource:"component", action:"delete", description:"Delete components" },

{ name:"sync:read", resource:"sync", action:"read", description:"View sync proposals" },

{ name:"sync:approve", resource:"sync", action:"approve", description:"Approve sync PRs" },

{ name:"sync:reject", resource:"sync", action:"reject", description:"Reject sync PRs" },

{ name:"sync:bulk_approve", resource:"sync", action:"bulk_approve", description:"Bulk approve sync PRs" },

{ name:"vulnerability:read", resource:"vulnerability", action:"read", description:"View CVEs" },

{ name:"vulnerability:dismiss", resource:"vulnerability", action:"dismiss", description:"Dismiss CVEs" },

{ name:"vulnerability:patch", resource:"vulnerability", action:"patch", description:"Generate patch PRs" },

{ name:"token:create", resource:"token", action:"create", description:"Create API tokens" },

{ name:"token:revoke", resource:"token", action:"revoke", description:"Revoke API tokens" },

{ name:"webhook:manage", resource:"webhook", action:"manage", description:"Manage webhook endpoints" },

]

// Owner gets ALL permissions

// Admin gets all except org:delete, org:manage_billing, member:update_role

// Member gets: all :read + component:publish + sync:approve + sync:reject + vulnerability:patch + repo:scan

// Viewer gets: all :read permissions only

07  What To Do Right Now — Exact Next Steps

Stop reading. Start building. In this order.

You asked where to start. The answer is always: the thing with no dependencies. That is packages/core. Nothing depends on it. It depends on nothing (except zod). Get it right, then every layer above it becomes easy.

## Today — packages/core

- Create packages/core/src/domain/ with one file per domain: identity.ts, repository.ts, registry.ts, sync.ts, security.ts, billing.ts

- Create packages/core/src/errors/index.ts — AppError base class + SyncError, RegistryError, AuthError, GithubError, BillingError subclasses

- Create packages/core/src/schemas/ — Zod schemas matching every TypeScript interface

- Create packages/core/src/constants/plans.ts — the PLAN_FEATURES matrix: { FREE: { maxRepos: 3, prAutomation: false } }

- Create packages/core/src/constants/permissions.ts — the PERMISSIONS constant array matching the seed data

- Export everything from packages/core/src/index.ts

- Run: pnpm --filter @syncr/core typecheck — must pass with zero errors

## Tomorrow — packages/database

- Copy schema.prisma from the output file into packages/database/prisma/schema.prisma

- Add the RBAC models from Section 6 to the schema

- Run: pnpm --filter @syncr/database db:generate — verify no schema errors

- Run: pnpm --filter @syncr/database db:migrate — name it "init" — verify all tables created in Neon Studio

- Write packages/database/src/repositories/ — one class per domain. Start with OrgRepository, UserRepository, RepoRepository.

- Write packages/database/prisma/seed.ts — seed the Role and Permission tables with system defaults

- Run: pnpm --filter @syncr/database db:seed — verify Role and Permission tables are populated

## Day After — packages/config then packages/auth

- packages/config: one file src/env.ts with a Zod schema covering every variable in .env.example. Export typed config object.

- packages/auth: Better Auth setup with Syncr's User and Session models. Write requirePermission(permission: string) Hono middleware.

- Test: import { config } from "@syncr/config" in packages/auth — verify types flow correctly across packages

After these three packages exist and pass typecheck, you build apps/api. Not before. The API needs all three packages stable before writing a single route. Building the API first and "coming back to fix the packages" is how you end up rewriting routes three times.